## Slide 1
OCCUPATIONAL SPECIALISM
Team Roles and Project Methodologies
Specialism Content Area 1
Specification reference: 1.2, 1.3
Digital Software Development T Level · Lesson slides
Unofficial teaching resource. Check the official Pearson specification for assessment detail.

## Slide 2
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Learning objectives
Digital Software Development T Level · Team Roles and Project Methodologies
2
By the end of this lesson you should be able to:
1
Describe the roles in a digital team.
2
Compare Agile, Scaled Agile, Waterfall, RAD, Lean and UCD.
3
Select a methodology for a given project.
STARTER
Who decides what goes into an app: the developer, the designer or the client? Why?

## Slide 3
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Roles in the digital team
Digital Software Development T Level · Team Roles and Project Methodologies
3
Role | Responsibility
Product owner / client | Sets and communicates the requirements
Scrum master | Keeps the team cohesive and resourced
Technical lead / project manager | Technical guidance / budget, scope, schedule, risk, quality
Systems analyst / UX-UI designer | Analyses systems and writes requirements / researches users and designs the interface
Developer / operations / security engineer | Builds the solution / keeps it stable / keeps it secure
Software tester | Quality assurance across the product and process

## Slide 4
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Agile and Waterfall
Digital Software Development T Level · Team Roles and Project Methodologies
4
Agile
Incremental: sprints, epics, stories, spikes
Requirements can keep changing
Users see working software every iteration
Less formal documentation
Scaled Agile extends it to large teams
Waterfall
Rigid, systematic stages
Progress measured by completed artefacts
High upfront cost, slower return
Cancelled early may leave nothing usable
Heavy documentation, little user contact

## Slide 5
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Other methodologies
Digital Software Development T Level · Team Roles and Project Methodologies
5
1
RAD
Fast prototypes improved systematically. Features before quality, heavy code reuse. Small to medium projects.
2
Lean
Cut waste, defer decisions, short cycles, fit-for-use iterations. Small teams.
3
User Centred Design
Empathetic, iterative, interdisciplinary: understand, specify, design, assess.

## Slide 6
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Check your understanding
Digital Software Development T Level · Team Roles and Project Methodologies
6
1
Who keeps a Scrum team cohesive and resourced?
2
Which methodology measures progress by completed artefacts?
3
What is a sprint?
4
Which methodology relies heavily on reusing code?
Notes: Give students a few minutes to answer on mini whiteboards or paper, then reveal the answers on the next slide.

## Slide 7
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Answers
Digital Software Development T Level · Team Roles and Project Methodologies
7
1
Who keeps a Scrum team cohesive and resourced?
The scrum master.
2
Which methodology measures progress by completed artefacts?
Waterfall.
3
What is a sprint?
A short, fixed period of work delivering an increment.
4
Which methodology relies heavily on reusing code?
RAD.
Notes: Talk through any answers the class found difficult.

## Slide 8
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Activity: Pick the methodology
Digital Software Development T Level · Team Roles and Project Methodologies
8
20 minutes
Small groups
1
Three projects: an NHS records system, a start-up's first app, and a charity's accessible website.
2
Choose a methodology for each.
3
Justify each choice with two features of the methodology.
4
Assign team roles for one project.
SUCCESS CRITERIA
Choice fits the risk and requirements
Features correctly described
Roles realistic

## Slide 9
OCCUPATIONAL SPECIALISM · Specialism Content Area 1
Exit ticket
1
When is Waterfall the right choice?
2
What does a UX designer do?
3
Why does Agile suit changing requirements?
REVISE THIS TOPIC
Revision notes for this lesson are on the study wiki:
Analyse a Problem
https://lana6478.github.io/T-level-Digital-Software-Development/#/02-occupational-specialism/01-analyse-a-problem.md
Notes: Students answer on a sticky note or in the chat before leaving.