## Slide 1
OCCUPATIONAL SPECIALISM
Identifying and Managing Risk
Specialism Content Area 2
Specification reference: 2.2
Digital Software Development T Level · Lesson slides
Unofficial teaching resource. Check the official Pearson specification for assessment detail.

## Slide 2
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Learning objectives
Digital Software Development T Level · Identifying and Managing Risk
2
By the end of this lesson you should be able to:
1
Identify risks in developing a software product.
2
Assess risk by likelihood, seriousness and impact.
3
Plan mitigation, contingency and monitoring.
4
Justify decisions by weighing risk against reward.
STARTER
Launching a feature a week early could win customers, but it has not been fully tested. Would you launch?

## Slide 3
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Risks to identify
Digital Software Development T Level · Identifying and Managing Risk
3
Software projects face many kinds of risk.
Security: data or systems damaged maliciously or by accident. Compatibility with other systems. Delivery: development taking too long, or failing to meet requirements and KPIs. Legal and ethical problems. Users: poor engagement or limited reach.
Each risk is assessed by weighing its likelihood against its seriousness and potential impact.
e.g.
EXAMPLE
A food delivery app risks: a data breach (security), failing on older phones (compatibility), missing launch day (delivery), and users not returning (engagement).

## Slide 4
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Risks to identify
Digital Software Development T Level · Identifying and Managing Risk
4
1
Security
Malicious or accidental damage to data and systems.
2
Compatibility
With other systems.
3
Delivery
Speed of development; meeting requirements and KPIs.
4
Legal and ethical
Breaking laws or harming users.
5
Users
Poor engagement or limited reach.

## Slide 5
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Quick check: Risks to identify
Digital Software Development T Level · Identifying and Managing Risk
5
1
Name three types of project risk.
2
How is a risk assessed?
3
Give an example of a compatibility risk.
Answer on mini whiteboards or in your book. Answers are in the speaker notes.
Notes: Answers:
1. E.g. security, compatibility, delivery, legal, engagement.
2. Likelihood weighed against seriousness and impact.
3. E.g. failing on older devices or other systems.

## Slide 6
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Managing risk
Digital Software Development T Level · Identifying and Managing Risk
6
Risk management is a cycle.
Identify the risks for your specific context and market. Assess each for likelihood and seriousness. Mitigate: reduce the likelihood or impact. Plan contingencies: what you'll do if the risk happens. Monitor: keep checking, because risks change.
Organisations support this with policies for backup, security, the CIA triad, staff skills and training, business continuity and disaster recovery. Good decisions weigh risk against reward.
e.g.
EXAMPLE
Risk: the payment provider goes down. Mitigation: use a reliable provider. Contingency: a second provider ready to switch to. Monitoring: uptime alerts.

## Slide 7
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Managing risk
Digital Software Development T Level · Identifying and Managing Risk
7
1
Identify
List the risks for the context and market.
2
Assess
Likelihood against seriousness and impact.
3
Mitigate
Reduce the likelihood or impact.
4
Contingency
Plan what happens if it occurs.
5
Monitor
Keep checking.

## Slide 8
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Quick check: Managing risk
Digital Software Development T Level · Identifying and Managing Risk
8
1
What is a contingency plan?
2
Why keep monitoring risks?
3
Name two organisational policies that reduce risk.
Answer on mini whiteboards or in your book. Answers are in the speaker notes.
Notes: Answers:
1. What you'll do if a risk happens.
2. Risks change over time.
3. E.g. backup, security, business continuity.

## Slide 9
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Organisational policies
Digital Software Development T Level · Identifying and Managing Risk
9
Backup and security policies
Confidentiality, integrity and availability (CIA)
Personnel, skills and training
Business continuity planning
Disaster recovery planning
!
KEY IDEA
Good decisions weigh risk against reward for the specific context and market.

## Slide 10
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Check your understanding
Digital Software Development T Level · Identifying and Managing Risk
10
1
What two things are weighed in risk assessment?
2
What is a contingency plan?
3
Give one organisational policy that reduces risk.
Notes: Give students a few minutes to answer on mini whiteboards or paper, then reveal the answers on the next slide.

## Slide 11
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Answers
Digital Software Development T Level · Identifying and Managing Risk
11
1
What two things are weighed in risk assessment?
Likelihood and seriousness (impact).
2
What is a contingency plan?
A plan for what to do if the risk happens.
3
Give one organisational policy that reduces risk.
E.g. backup, security, business continuity or disaster recovery policy.
Notes: Talk through any answers the class found difficult.

## Slide 12
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Activity: Risk register
Digital Software Development T Level · Identifying and Managing Risk
12
25 minutes
Pairs
1
Build a risk register for a new online booking system.
2
Include at least six risks.
3
Score likelihood and seriousness from 1 to 5.
4
Add mitigation, contingency and an owner for each.
SUCCESS CRITERIA
Covers security, legal and user risks
Scores justified
Every risk has an owner

## Slide 13
OCCUPATIONAL SPECIALISM · Specialism Content Area 2
Exit ticket
1
Which risk would stop you launching?
2
Why monitor risks after launch?
3
Give one reward that might justify a risk.
REVISE THIS TOPIC
Revision notes for this lesson are on the study wiki:
Ethics and Risk
https://lana6478.github.io/T-level-Digital-Software-Development/#/02-occupational-specialism/02-ethics-and-risk.md
Notes: Students answer on a sticky note or in the chat before leaving.